GROUP NAME: 	DM1

GROUP MEMBERS:	SAMUKELISIWE MAPHUMULO

SINOBAWO NKOMO

ABONGILE PHANDLE

SINAZO NTSIMBI

MBASA MCAKUMBA

ATHINI NGQUKE

PROJECT NAME:	FUEL STATIONS APPLICATION

- PROJECT NAME: FUEL STATIONS APPLICATION

COMMUNICATION

  - COMMUNICATION METHODS

- We have agreed to use Whatsapp application as an informal application for regular communications because it is one of the applications that everyone has everyday access to, and it is easy to use for sending documents, messages, videos, and making voice calls.

- We will be using Microsoft Teams for presentations for the subsystem, where we will be demonstrating the work completed. The reason behind choosing this application is that it will be easy to record these demonstrations so that we can have them on our records.

  - PLANNED STRATEGIES FOR EFFECTIVE COMMUNICATION (MINI RULES)

- Do not discuss group-related work individually.

- Any decision or action taken on behalf of the members without their knowledge and approval will be considered invalid unless necessary.

- Failure to engage with the group, whether in meetings or work, will lead to you being reported to the supervisor.

- Failure to attend meetings without any valid reason and proof, we will report to the supervisor

- Failure to abide by the rules, you're free to look for another group

- TASK ALLOCATION
2.1. Abongile Phandle – Designer, Full-Stack Developer

Tasks Allocated

- Lead UI/UX design and ensure project visuals are consistent.

- Support technical development with front-end and back-end contributions.

Skills Brought

- Creativity, strong design sense, coding ability across the stack.

Provisional Timeframes (Feb–Oct)

- Feb–Apr: Focus on UI/UX design and front-end development.

- May–Jul: Integrate design with back-end systems.

- Aug–Oct: Finalize project visuals and polish presentation.

- New Skills Development: Advanced prototyping tools (Apr–Jun).

2.2 Athini Ngquke – Chairperson, Full-Stack Developer

Tasks Allocated

- Lead meetings, set agendas, monitor deadlines, and ensure group cohesion.

- Contribute to coding tasks when leadership duties allow.

Skills Brought

- Leadership, confidence, organizational ability, coding knowledge.

Provisional Timeframes (Feb–Oct):

- Feb–Mar: Establish group workflow and milestones.

- Apr–Jul: Oversee progress and mediate challenges.

- Aug–Oct: Ensure timely completion and prepare final presentation.

- New Skills Development: Conflict resolution training (May–Jul).

2.3 Mbasa Mcakumba – Scribe, Full-Stack Developer

Tasks Allocated

- Record meeting notes, document decisions, and distribute summaries.

- Assist with technical documentation of code and processes.

Skills Brought

- Strong writing, accuracy, structured documentation, coding ability.

Provisional Timeframes (Feb–Oct):

- Feb–Sep: Document all meetings and technical milestones.

- Oct: Compile final project report.

- New Skills Development: Learn shorthand/note-taking software (Apr–Jun).

2.4 Samkelisiwe Maphumulo – Secretary, Full-Stack Developer

Tasks Allocated

- Manage records, track attendance, and organize files.

- Support communication and scheduling.

Skills Brought

- Reliability, attention to detail, organizational skills, coding knowledge.

Provisional Timeframes (Feb–Oct)

- Feb–May: Maintain documentation and scheduling.

- Jun–Aug: Organize mid-year review and progress reports.

- Sep–Oct: Prepare final administrative records.

- New Skills Development: Digital documentation tools (Feb–Apr).

2.5 Sinazo Ntsimbi – Researcher, Full-Stack Developer

Tasks Allocated

- Gather, analyze, and verify information to support project decisions.

- Provide evidence-based insights for technical and design choices.

Skills Brought

- Analytical thinking, fact-checking, resourcefulness, coding ability.

Provisional Timeframes (Feb–Oct)

- Feb–May: Research frameworks and tools for project foundation.

- Jun–Aug: Provide comparative analysis of technical solutions.

- Sep–Oct: Support final evaluation and reporting.

- New Skills Development: Advanced research databases (Aug–Oct).

2.6 Sinobawo Nkomo – Mediator, Full-Stack Developer

Tasks Allocated

- Facilitate communication, resolve conflicts, and ensure inclusivity.

- Support coding tasks while maintaining group harmony.

Skills Brought

- Interpersonal skills, neutrality, empathy, coding knowledge.

Provisional Timeframes (Feb–Oct)

  - Feb–Sep: Active role during discussions and conflict resolution.

  - Oct: Ensure smooth collaboration during final project crunch.

- New Skills Development: Negotiation techniques (May–Jul).

- GROUP ORGANIZATION

| Name & Surname | Role allocated | Reason for allocation |
| --- | --- | --- |
| Abongile Phandle | Designer, full-stack developer | This role is assigned to him due to his creativity and design skills. He will also ensure that the project is visually appealing and accessible. |
| Athini Ngquke | Chairperson, full-stack developer | She has strong leadership qualities, confidence in guiding discussions, and the ability to maintain order |
| Mbasa Mcakumba | Scribe, full-stack developer | She has strong writing skills and the ability to record discussions accurately and clearly. |
| Samkelisiwe Maphumulo | Secretary, full-stack developer | She is reliable, pays attention to detail, and has organizational skills. |
| Sinazo Ntsimbi | Researcher, full-stack developer | She has strong analytical skills and can source credible information. |
| Sinobawo Nkomo | Mediator, full-stack developer | She has strong interpersonal skills, neutrality, and the ability to de-escalate disagreements. |

PROBLEM STATEMENT

The majority of fuel stations in South Africa are set up to fill up first and pay afterward. At first, this system did not give them any issues. But currently, some customers drive off after the car has been filled with fuel without paying for that fuel. This is mostly affecting petrol attendants because their managers treat it as negligence and either tell them to pay for that fuel out of pocket or deduct it from their wages, even though they have no control over the situation.

SOLUTION

As a group, we decided to create an application for all fuel stations in the country to solve this problem. This application is meant to make customers pay first, before their vehicle can be filled with fuel. This application will not only be convenient for the customers by making a faster purchase of the fuel, but it will also solve the problem that the petrol attendants are currently facing, and it will provide them with a healthy working environment.

BUSINESS RULES

- Each user must first create a profile before they can buy fuel.

- The petrol attendant must get logging credentials from their office, as they will be added by the admin on the system.

- First-time users must go through all the steps from registering, except for the page used when one has forgotten the login credentials.

- When a customer has already created the profile, they must not register again after signing out; they must log in using the credentials.

- When the customer has forgotten the login credentials, they must be allowed to create a new password.

- The customers must pay with cards only.

- Every user must be able to view their profile

- All types of fuels/oil must be available on the app.

- All the card details must be correct before the customer proceeds to pay.

- Receipts must be provided when the payment is successful.

- The receipts received by the customers must be available to the devices used by petrol attendants.

- A customer must be able to change the card to another card.

- Number plates must be used as a reference on the receipts.

- All the invoices of each customer must always be available.

- When the customer has forgotten the password, the security question will be generated using the id number.

FEATURES OF THE APPLICATION

- Home page/Dashboard

- Login page

- Registration page

- New password page

- User profile

- Welcome page

- User selection page(Login)

- User selection page(Registration)

- Profile

- Fuel page

- Checkout page

- Add card page

- Payment page

- Invoice generation page

- Setting page

- Support page

- Receipts page

TECHNOLOGY AND SCOPE

Technologies to be Used

The Fuel Stations Application will be developed using technologies that support object-oriented programming, reliability, efficient data handling, scalability, security and ease of use.

Programming Language: The system will be developed using Java. Java is chosen because it supports object-oriented principles which are essential for building a structured and maintainable application. It is reliable and widely used in enterprise-level applications.

Database Technology: The application will use MySQL as the database management system. MySQL will be used to store and manage data such as user profiles, payment details, fuel transaction and receipts. It is selected because it is secure, efficient, and integrates well with Java.

Integrated Development Environment (IDE): The project will be developed using IntelliJ IDEA, which provides strong support for Java programming, debugging and project organization. It also integrates well with version control systems like GitHub.

Execution Platform: The application will run on the Android mobile platform. It will be installed and accessed on Android smartphones or tablets. Users such as customers, petrol attendants and administrators will interact with the system through the mobile application interface.

The system will rely on the Android Operating System (OS) to execute the application, manage resources and handle user interactions. The application will be developed using Java and deployed as an APK (Android Package Kit) file, which users can install on their devices.

Other Technologies:

JDBC (Java Database Connectivity) for connecting the Java application to the MySQL database.

GitHub for version control and collaboration among group members.

Scope of the Project